Department of Computer Science

Final Year Project Proposal

Project Name:

Smart Academic Advisory & Student Success Platform (SAASSP)

Supervisor:

Mrs IN Ezeji

Submitted by:

| Student Name | Student Number |
| --- | --- |
| Nhlanhlenhle Ngcobo | 240035192 |
| Celimpilo Dlamini | 202020444 |
| Zinhle Mhlongo | 202285904 |
| Mphilisi Hlandze | 230013633 |
| Nokwanda Sibiya | 230015229 |
| Thandiwe Mvelase | 240111090 |

Date: 27/07/2026

Contents

1. Introduction and Background	4

1.1 Introduction	4

1.2 Background	4

2. Problem Statement	5

3. Project Aim and Objectives	6

3.1 Aim	6

3.2 Objectives	6

4. Methodology	6

4.1 Requirements Identification	6

4.2 System Design	7

4.3 Rule-Based Advisory Component	7

4.4 Qualification Progress Component	7

4.5 Machine Learning Risk Classification	8

4.6 Testing and Evaluation	8

4.7 Deployment	9

5. Equipment, Tools and Technologies Required	9

5.1 Hardware Requirements	9

5.2 Development Technologies	9

5.3 Machine-Learning Libraries and Algorithms	10

5.4 Database Technologies	10

5.5 Testing and Collaboration Tools	10

5.6 Documentation Tools	11

6. Project Scope	11

6.1 Minimum Viable Product	11

6.2 Optional Enhancement	12

6.3 Out of Scope	12

7. Project Beneficiaries and Intended Users	12

7.1 Students	12

7.2 Academic Staff Responsible for Advising	13

7.3 System Administrators	13

7.4 University	13

8. Assumptions, Constraints and Limitations	13

8.1 Assumptions	13

8.2 Constraints	13

8.3 Limitations	14

9. Project Risks and Mitigation	14

10. Project Work Plan	15

10.1 Expertise of Team Members	15

10.2 Agile Work Plan	16

11. References	17

12. Appendices	18

# 1. Introduction and Background

## 1.1 Introduction

Academic advising supports students in making informed academic decisions throughout their studies. It may include guidance on module selection, prerequisite and co-requisite compliance, workload planning, credit accumulation, and progress towards completion of a qualification. Although universities may already provide academic advising and student information systems, students may still need to interpret information from different academic records and programme documents before they can make appropriate decisions.

The Smart Academic Advisory & Student Success Platform (SAASSP) is proposed as a web-based academic decision-support prototype. The platform will translate configured programme structures, module rules, and student academic records into understandable guidance. Its core decision-support mechanisms will be rule-based logic for module recommendations and indicative qualification-progress monitoring, together with an experimental machine-learning component for academic-risk classification using synthetic student profiles.

The platform is intended to complement lecturers, programme coordinators, and other academic staff responsible for advising. It will not replace their professional judgement, make official academic decisions, or perform official registration or graduation determination. The machine-learning component is a proof of concept and will be evaluated only on synthetic data; therefore, its results cannot establish whether academic risk can be identified reliably among actual university students.

## 1.2 Background

Student Information Systems commonly provide access to student records such as registration information and academic results. However, displaying records is different from providing decision support. A student may see marks and registered modules without receiving an integrated explanation of which modules remain outstanding, which modules are eligible for registration, whether prerequisites have been satisfied, how many credits remain, or how the student's academic pattern should be interpreted.

Academic staff responsible for advising may also need to combine information manually from academic records, programme structures, module prerequisites, co-requisites, and credit requirements. SAASSP addresses this decision-support gap within a controlled prototype by converting selected academic rules into explicit system logic and presenting the resulting guidance through dashboards.

The prototype will initially represent one selected academic programme rather than the entire university. Programme structures, module rules and credit requirements will be configured from approved programme information available for the project. The machine-learning component will use a documented synthetic dataset so that model development and testing can be performed without real student academic records.

# 2. Problem Statement

The central problem addressed by this project is that students and academic staff responsible for advising may lack an integrated decision-support tool that translates academic records and programme rules into understandable and actionable academic guidance. Existing academic advising processes and student information systems provide important information, but students may still struggle to determine which modules remain outstanding, which modules they are eligible to register for, whether prerequisites and co-requisites have been satisfied, how many credits remain, and whether their academic patterns require additional attention.

Academic staff such as lecturers, programme coordinators or other designated advising staff may need to combine information manually from student records, programme structures and prerequisite or credit rules. This can make academic guidance more dependent on manual interpretation. The proposed prototype will therefore provide rule-based academic guidance, indicative qualification-progress monitoring, and experimental risk classification within one web-based platform.

The prototype will not perform official registration, determine actual graduation eligibility, replace academic staff, or make official academic decisions. Its purpose is to demonstrate the technical feasibility of integrating academic decision-support functions in a controlled environment.

# 3. Project Aim and Objectives

## 3.1 Aim

To design, develop and evaluate a web-based academic decision-support platform that integrates rule-based module recommendations, qualification progress monitoring, and experimental academic risk classification to support students and academic staff responsible for advising.

## 3.2 Objectives

- To investigate existing academic advising systems, student success platforms, and current academic advising processes to identify their limitations and determine the functional and non-functional requirements of the proposed platform.

- To design the architecture, database, user interfaces, and decision support components of the Smart Academic Advisory & Student Success Platform.

- To develop a web-based platform that provides rule-based module recommendations, prerequisite and co-requisite checking, and indicative qualification-progress tracking.

- To generate a synthetic academic dataset and develop an experimental machine learning model for classifying synthetic student profiles according to predefined academic risk levels.

- To evaluate the machine learning model and integrated platform in terms of predictive performance, functional correctness, usability, security, and compliance with the specified requirements.

# 4. Methodology

Agile Software Development will be used as an iterative development methodology. Rather than treating development as a sequence of fixed phases completed once, the team will work in short sprints. Each sprint will involve planning, development, testing, review, and refinement. Integration and testing will therefore occur throughout development rather than only at the end.

## 4.1 Requirements Identification

Review relevant literature on academic advising, student decision support systems, and academic risk classification.

- Analyse approved programme documents and available programme structures to identify modules, prerequisites, co-requisites, credit requirements, and progression rules.

- Review the existing academic advising process relevant to the selected programme.

- Consult the supervisor and, where institutional permission and ethical approval are available, intended users such as students and academic staff responsible for advising.

- If participant-based requirements gathering is not approved or feasible, use literature, approved programme documents, existing advising processes, and supervisor-guided consultation.

## 4.2 System Design

- Define a shared system architecture and database design before separate component development.

- Design user interfaces and role-based dashboards.

- Convert programme structures, prerequisites, co-requisites, and credit requirements into explicit system rules.

- Define the machine learning workflow, synthetic data variables, and risk-classification labels.

- Develop UML diagrams and other system models required for the project.

## 4.3 Rule-Based Advisory Component

The rule-based component will use configured academic rules to determine module eligibility and generate recommendations. Rules will include prerequisite and co-requisite checks, module completion status, credit requirements, and programme-specific conditions. Each recommendation or exclusion will provide an explanation based on the configured rules so that the user can understand why a module is recommended or excluded.

## 4.4 Qualification Progress Component

The qualification progress component will compare a student's configured academic record with the selected programme structure. It will calculate accumulated and outstanding credits and identify configured outstanding modules. The resulting progress information will be described as indicative because it depends on the rules represented in the prototype and does not constitute an official determination of graduation eligibility.

## 4.5 Machine Learning Risk Classification

The machine learning component will be developed as experimental proof of concept using synthetic student profiles. The dataset will contain documented variables relevant to the selected academic risk definition, together with predefined rules and distributions used to generate realistic relationships between variables.

- Generate synthetic records according to documented variables, rules, distributions, and academic assumptions.

- Check the data generated for unrealistic values, duplicates, inconsistent relationships, and class imbalance.

- Preprocess the data and divide it into appropriate training and evaluation sets.

- Compare the suitable classification algorithms, such as Logistic Regression, Decision Tree, and Random Forest.

Evaluate models using accuracy, precision, recall, F1-score, and a confusion matrix.

Interpret results as evidence of technical feasibility on synthetic data only.

## 4.6 Testing and Evaluation

- Unit testing individual functions and components.

- Integration testing of interactions among the database, web application, rule engine, and machine learning component.

- Functional testing against the specified requirements.

- Security testing of authentication, authorization, input validation, and role restrictions.

- Performance testing of core system operations where applicable.

- Usability testing or heuristic evaluation, depending on available participants and approvals.

- User acceptance testing where appropriate and ethically approved.

- Scenario-based decision correctness testing using predefined student profiles with known expected outcomes for module eligibility, recommendations, prerequisite decisions, accumulated credits, and outstanding requirements.

## 4.7 Deployment

The completed system will be implemented in a controlled demonstration environment for project evaluation. Deployment will not constitute implementation within the university's operational systems.

# 5. Equipment, Tools, and Technologies Required

## 5.1 Hardware Requirements

| Hardware | Purpose |
| --- | --- |
| Laptop or desktop computer | System development, testing and demonstration |
| Stable internet connection | Development resources, collaboration, and controlled service access |
| External or cloud storage | Backup and protection of project files |

## 5.2 Development Technologies

| Technology | Purpose and justification |
| --- | --- |
| Visual Studio Code | Source-code development and project workspace |
| Python | Backend development, data processing, and machine-learning integration |
| Flask | Application backend: suitable for integrating a Python web application with a Scikit learn model |
| HTML5 | Web page structure |
| CSS3 | User interface styling |
| Bootstrap5 | Responsive interface design |
| JavaScript | Client-side interactivity |
| Chart.js | Interactive dashboard visualisations |

## 5.3 Machine-Learning Libraries and Algorithms

| Technology | Purpose |
| --- | --- |
| Pandas | Data manipulation and preprocessing |
| NumPy | Numerical computations |
| Scikit learn | Machine learning model development and evaluation |
| Matplotlib | Data analysis and model-result visualisation |
| Logistic Regression | Candidate classification algorithm |
| Decision Tree | Candidate classification algorithm |
| Random Forest | Candidate classification algorithm |

Logistic Regression, Decision Tree, and Random Forest are candidate classification algorithms rather than development technologies. The final algorithm will be selected based on evaluation results.

## 5.4 Database Technologies

| Technology | Purpose |
| --- | --- |
| MySQL | Relational storage for users, programme information, modules, academic records, rules, recommendations, progress information, and model results |
| XAMPP | Local development environment providing the MySQL database environment |

Flask will provide the application backend. XAMPP will provide the local MySQL database environment and will not be regarded as the web-application server.

## 5.5 Testing and Collaboration Tools

| Tool | Purpose |
| --- | --- |
| Pytest | Python unit and component testing |
| Postman | API testing where applicable |
| Git | Version control |
| GitHub | Repository hosting, branches, issues, collaboration, and code reviews |

## 5.6 Documentation Tools

| Tool | Purpose |
| --- | --- |
| Microsoft Word | Project documentation |
| Draw.io / Lucidchart | UML diagrams and system design |

Software and library versions used during implementation will be recorded in the final project documentation to support reproducibility.

# 6. Project Scope

## 6.1 Minimum Viable Product

The minimum viable product will initially support one selected academic programme and will include:

- Authentication and role-based access.

- Management of programme and module information.

- Management of synthetic student records.

- Prerequisite and co-requisite checking.

- Rule-based module recommendations.

- Explanations for recommendations and module exclusions.

- Accumulated and outstanding credit calculations.

- Indicative qualification-progress tracking.

- Student and academic-staff dashboards.

- Experimental academic risk classification using synthetic data.

- Basic reporting and visualisation.

Personalised recommendations will mean recommendations based on configured academic rules and the information contained in a student's profile. Qualification progress information will be indicative and dependent on the academic rules configured in the prototype.

## 6.2 Optional Enhancement

An AI Academic Advisor chatbot may be attempted only after the core platform has been completed and evaluated. If implemented, it will provide supplementary academic guidance based on configured information and will not replace academic staff or make official decisions. External AI services will not be essential to the core platform.

## 6.3 Out of Scope

- Integration with the university's Student Information System, Learning Management System, or other operational institutional systems.

- Use of real student academic records.

- Official module registration or automatic registration.

- Automatic timetable generation.

- Official graduation determination.

- Automatic academic decisions made without academic-staff oversight.

- Mobile application development.

- Online learning or examination functionality.

- Financial aid, bursary, or NSFAS management.

- Real time SMS or email notification services.

- Claims or evaluation of improvements in retention, academic performance, pass rates or graduation rates.

# 7. Project Beneficiaries and Intended Users

## 7.1 Students

Students are the primary intended users. They will be able to view academic information available in the prototype, understand outstanding requirements, check indicative module eligibility, receive rule-based recommendations, and monitor indicative qualification progress.

## 7.2 Academic Staff

Academic staff include lecturers, programme coordinators and other designated staff, are also primary intended users. The platform is intended to help them review academic information and decision support outputs more efficiently. It supports, rather than replaces, their professional roles.

## 7.3 System Administrators

System administrators will maintain user accounts, programme structures, module information and configured academic rules. Where necessary, a programme coordinator may be assigned an academic advisor role with additional permissions to maintain or verify programme rules.

## 7.4 University

The university is an indirect beneficiary because the project demonstrates an approach to integrated academic decision support. The proposal does not claim that the prototype will improve university retention, marks, or graduation rates.

# 8. Assumptions, Constraints and Limitations

## 8.1 Assumptions

Approved programme and module information will be available.

Selected academic rules can be represented in system logic.

Synthetic student profiles can be generated for development and testing.

Intended users will have access to a browser and suitable device.

Academic staff responsible for advising will retain responsibility for final decisions.

## 8.2 Constraints

Synthetic data will be used instead of real student records.

The project has limited time and technical resources.

The prototype will not integrate with operational university systems.

Only selected rules will be represented.

Access to representative users may be limited.

User evaluation may require institutional permission or ethical approval.

Deployment will occur in a controlled demonstration environment.

## 8.3 Limitations

Synthetic data may not represent the complexity of actual student populations.

Machine learning performance may reflect the rules used to generate synthetic data.

The prototype will cover only configured programmes and academic scenarios.

A small usability evaluation cannot represent all university users.

The project cannot establish improvements in academic performance, retention, or graduation.

# 9. Project Risks and Mitigation

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Scope expansion | Too many features may prevent completion. | Prioritise the MVP and treat the chatbot as optional. |
| Incorrect academic rules | Misleading eligibility or recommendations. | Use approved programme documents and scenario-based verification. |
| Unrealistic synthetic data | Misleading machine learning results. | Document generation rules and check consistency, duplicates, and class distributions. |
| Poor model performance | Weak proof of concept classification results. | Compare suitable algorithms and interpret results as synthetic data findings. |
| Component integration problems | System components may not work together. | Use shared architecture, database design, coding standards, and continuous integration. |
| Team coordination problems | Tasks may be duplicated or delayed. | Use GitHub, regular meetings, clear task allocation, and sprint reviews. |
| Loss of project files | Source code or documentation may be lost. | Use Git version control and regular backups. |
| Security weaknesses | Unauthorised access or incorrect role restrictions. | Apply secure password handling, input validation, and role-based testing. |
| Limited user evaluation | Participant access or ethical approval may be restricted. | Use heuristic evaluation, supervisor-guided review and structured scenario testing where necessary. |
| External-service dependency | AI/cloud services may introduce cost or availability issues. | Keep external services non-essential to the core platform. |

# 10. Project Work Plan

## 10.1 Expertise of Team Members

The project team consists of six members with complementary skills in systems analysis and design, web development, database design, machine learning, documentation, research, and data preparation. Primary responsibilities are allocated to members, while reviews and integration activities will involve the wider team.

| Team Member | Role / Expertise | Primary Responsibilities |
| --- | --- | --- |
| N. S. Ngcobo (Team Leader) | Systems Analyst & Web Developer | Requirements analysis, system design, database design, web development, and project coordination. |
| C. N. Dlamini | Research & Documentation | Literature review, synthetic dataset preparation, and project documentation. |
| T. Mvelase | Frontend & Machine Learning Developer | Dashboard development, web development, and machine-learning development. |
| Z. Mhlongo | Machine Learning & System Developer | Machine-learning development, system design, and web development. |
| M. A. Hlandze | Documentation & Data Preparation | Project documentation and synthetic dataset preparation. |
| N. Sibiya | Database & Web Developer | Database design, implementation, and web development. |

## 10.2 Agile Work Plan

The work plan follows iterative Agile development. Requirements identification, programme rule analysis and MVP definition will begin the project. Shared architecture, database design, and interface standards will be agreed before separate components are developed. Integration, testing, rule validation, and defect correction will occur throughout the sprints.

The team will use GitHub branches, issues, pull requests/code reviews and regular meetings to coordinate the six-member team. Primary responsibilities will be assigned to individual members, but machine learning and testing work will be reviewed by other team members. The final report will document each member's contribution while presenting SAASSP as an integrated system.

# 11. References

- Han, J., Kamber, M., & Pei, J. (2012). Data mining: Concepts and techniques (3rd ed.). Morgan Kaufmann.

- Laudon, K. C., & Laudon, J. P. (2022). Management information systems: Managing the digital firm (17th ed.). Pearson.

- Pedregosa, F., Varoquaux, G., Gramfort, A., Michel, V., Thirion, B., Grisel, O., ... Duchesnay, É. (2011). Scikit-learn: Machine learning in Python. Journal of Machine Learning Research, 12, 2825–2830.

- Pressman, R. S., & Maxim, B. R. (2020). Software engineering: A practitioner's approach (9th ed.). McGraw-Hill.

- Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game.

- Sommerville, I. (2021). Software engineering (10th ed.). Pearson.

- Witten, I. H., Frank, E., Hall, M. A., & Pal, C. J. (2016). Data mining: Practical machine learning tools and techniques (4th ed.). Morgan Kaufmann.

# 12. Appendices

Appendix A: Meeting minutes

Project Meeting Minutes

Meeting 1

Date: 13 July 2026
Type of Meeting: Group Meeting
Attendance: 5 members present, 1 (N.Sibiya) member absent

Agenda

- Selection of project supervisor

- Discussion of possible project ideas

Discussion

The group met to select a project supervisor and brainstorm possible final-year project ideas. After discussion, the following project ideas were proposed:

- University Cyber Incident Reporting and Awareness Platform

- Smart University Healthcare Management System

- AI Academic Advisor and Success Prediction System

The group discussed the scope and feasibility of each idea. It was agreed that all three ideas would be presented to the selected supervisor for guidance and approval before making a final decision.

Resolutions

- A project supervisor was selected.

- Three project ideas were identified.

- The group agreed to present the proposed ideas to the supervisor for feedback.

Action Items

- Prepare a brief explanation of each proposed project.

- Schedule a meeting with the supervisor.

Meeting 2

Date: 17 July 2026
Type of Meeting: Supervisor Consultation
Attendance: 5 members present, 1 (C.M.Dlamini) member absent

Agenda

- Presentation of proposed project ideas

- Obtain supervisor's feedback

Discussion

The group met with the project supervisor to present the three proposed project ideas. After reviewing the ideas, the supervisor approved the following two concepts for further investigation:

- University Cyber Incident Reporting and Awareness Platform

- AI Academic Advisor and Success Prediction System

The supervisor advised the group to conduct further research on both ideas, including identifying the problem to be solved, the proposed solution, the technologies involved, and the feasibility of each project before making a final selection.

Resolutions

- Two project ideas were approved for further investigation.

- The Smart University Healthcare Management System was not selected for further consideration.

- The group was instructed to conduct additional research on the remaining two ideas.

Action Items

- Research both approved project ideas.

- Compare the feasibility and technical requirements of each project.

- Present findings at the next group meeting.

Meeting 3

Date: 26 July 2026
Type of Meeting: Group Meeting
Attendance: All 6 members present

Agenda

- Presentation of research findings

- Selection of final project

- Discussion of project title

Discussion

Each group member presented the research conducted on the two project ideas recommended by the supervisor. The group discussed the advantages, challenges, originality, and feasibility of each proposal.

Following the discussion, the group unanimously agreed to pursue the AI Academic Advisor and Success Prediction System as the final-year project.

The group further reviewed the project title and agreed that it should better reflect the broader scope of the proposed system. Consequently, the project title was changed to:

Smart Academic Advisory and Student Success Platform

Resolutions

- The AI Academic Advisor and Success Prediction System was selected as the final project.

- The project title was updated to Smart Academic Advisory and Student Success Platform.

Action Items

- Begin drafting the project proposal.

- Prepare the proposal for supervisor review.

Meeting 4

Date: 3 August 2026
Type of Meeting: Supervisor Consultation
Attendance: 4 members present, 2 (N. Sibiya & M.A. Hlandze) members absent

Agenda

- Review of the project proposal

- Obtain supervisor's comments

Discussion

The group met with the project supervisor to present the project proposal for the Smart Academic Advisory and Student Success Platform. The supervisor reviewed the proposal and expressed satisfaction with its overall quality, indicating that the proposed problem statement, objectives, and scope were appropriate.

The supervisor confirmed that the proposal was acceptable and advised the group to proceed with the implementation phase of the project.

Resolutions

- The project proposal was approved.

- The group was granted permission to begin system development.

Action Items

- Commence system design and implementation.

- Allocate development tasks among group members.

- Prepare a development schedule and milestones for the implementation phase.

Appendix B: Questionnaires or user evaluation instruments, where applicable and approved.

Appendix C: Additional system models and diagrams, where required.